TERMS OF REFERENCE (TOR)

CY-MARKET

E-COMMERCE PLATFORM

An AliExpress-Inspired Online Store for CY-Market's Own Farm-Grown Produce — Single-Seller, Direct-to-Consumer

System Analysis, Requirements & Detailed Architecture Document

Version 2.1 — Corrected Scope (Single-Seller, Farm-Direct Model)

Prepared by: Tekpulse

Prepared for: CY-Market

Date: September 2026

CONFIDENTIAL — Prepared solely for the evaluation and development of the CY-Market platform.

# TABLE OF CONTENTS

TABLE OF CONTENTS	1

1. INTRODUCTION	1

Document Control	1

1.1 Background	1

1.2 Purpose of this Terms of Reference	1

1.3 Relationship to the Original CY-Market SRS	1

1.4 Definitions & Acronyms	1

2. PROJECT VISION & OBJECTIVES	1

2.1 Vision Statement	1

2.2 Strategic Objectives	1

2.3 Guiding Design Principle — "AliExpress-Inspired"	1

3. SCOPE OF WORK	1

3.1 In-Scope — Phase 1 (Pilot Baseline, carried over from the original SRS)	1

3.2 In-Scope — Phase 2 (Expansion, AliExpress-style functionality)	1

3.3 Out-of-Scope	1

3.4 Phased Rollout Strategy	1

4. STAKEHOLDERS & USER CLASSES	1

5. SYSTEM ARCHITECTURE	1

5.1 Architecture Overview	1

5.2 Component Descriptions	1

5.3 Recommended Technology Stack	1

5.4 Deployment & Hosting Approach	1

6. FUNCTIONAL REQUIREMENTS	1

6.1 Product Catalogue & Multi-Category Management	1

6.2 Search, Filtering & Discovery	1

6.3 Shopping Cart & Checkout	1

6.4 Order Lifecycle Management	1

6.5 Payments	1

6.6 Notifications	1

6.7 Reviews, Ratings & Q&A (Phase 2)	1

6.8 Promotions, Coupons & Flash Sales (Phase 2)	1

6.9 Wishlist, Favourites & Personalisation (Phase 2)	1

6.10 Role-Based Access Control (RBAC)	1

6.11 Reporting & Management Dashboard	1

6.12 Customer Support & Dispute Resolution (Phase 2)	1

7. NON-FUNCTIONAL REQUIREMENTS	1

8. UI/UX & MODERN DESIGN REQUIREMENTS	1

8.1 Design Philosophy	1

8.2 Key Screens to Design	1

8.3 Branding & Localisation	1

9. HIGH-LEVEL DATA MODEL (KEY ENTITIES)	1

10. INTEGRATIONS	1

11. FALLBACKS, EDGE CASES & ERROR HANDLING	1

12. DELIVERABLES	1

13. PROJECT PHASES, MILESTONES & INDICATIVE TIMELINE	1

14. ROLES & RESPONSIBILITIES	1

15. ACCEPTANCE CRITERIA / SUCCESS CRITERIA	1

15.1 Pilot (Phase 1) Acceptance	1

15.2 Expansion (Phase 2) Acceptance	1

16. ASSUMPTIONS & DEPENDENCIES	1

17. RISK MANAGEMENT	1

18. TERMS & CONDITIONS OF ENGAGEMENT	1

ANNEX A: GLOSSARY OF TERMS	1

ANNEX B: ALIEXPRESS FEATURE MAPPING	1

# 1. INTRODUCTION

## Document Control

| Version | Summary of Changes |
| --- | --- |
| 1.0 | Original CY-Market Pilot SRS — household foodstuffs & provisions, Tarkwa zone, Hubtel + SMS. |
| 2.0 | Expanded into a full TOR with AliExpress-inspired discovery, merchandising and UI/UX functionality (draft scope included optional multi-vendor marketplace features). |
| 2.1 | Corrected on client instruction: CY-Market confirmed as a single-seller, farm-direct platform selling only its own farm-grown produce. All multi-vendor / third-party-seller content has been removed throughout this document. |

## 1.1 Background

CY-Market began as a focused pilot: a business-to-consumer (B2C) online store for household foodstuffs, provisions and related items, serving middle-income consumers in the Tarkwa mining communities and surrounding areas of Ghana. The original System Requirements Specification (SRS) defined a lean pilot built around Hubtel Mobile Money payments, SMS notifications, a fixed delivery fee, and a two-role administrative model (Super Admin and Inventory Officer).

This Terms of Reference (TOR) reviews and builds directly on that pilot document. It retains every validated pilot requirement — the product catalogue, order lifecycle, Hubtel integration, SMS notification triggers, RBAC model, reporting needs and fallback/edge-case handling — and expands them into the full specification, system architecture and delivery plan needed to grow CY-Market into a modern, AliExpress-style online store: broad product discovery, rich merchandising, a fast and trustworthy checkout experience, and a scalable, service-oriented technical foundation.

Importantly, CY-Market operates a single-seller, farm-direct model: every product on the platform is grown, sourced and fulfilled by CY-Market itself. The platform does not, and will not, host third-party vendors or independent sellers. This is a deliberate and permanent design decision (see Section 3.3) — the AliExpress references in this document describe the storefront experience and technical patterns to emulate, not a multi-vendor business model.

## 1.2 Purpose of this Terms of Reference

This document is the single source of truth for the design, development, testing, deployment and acceptance of the CY-Market platform. It defines:

- The functional and non-functional requirements of the system, at pilot scope and at full AliExpress-inspired scope.

- The complete system architecture, including all components, services, data stores and integrations.

- User roles, permissions and data model.

- Non-negotiable design and implementation constraints carried over from the pilot.

- Deliverables, phased rollout plan, indicative timeline, and acceptance criteria.

- Risks, assumptions, dependencies and the terms governing the engagement.

## 1.3 Relationship to the Original CY-Market SRS

Where the original SRS is prescriptive and already validated (e.g., the Hubtel payment flow, the SMS notification triggers, the fixed-delivery-fee model, and the fallback/edge-case table), this TOR preserves it verbatim in substance and cites it as the Pilot Baseline. Where the goal is to "mimic AliExpress with modern design and functionality," this TOR extends the baseline with the additional catalogue depth, discovery features, merchandising tools and modern UI/UX patterns that an AliExpress-style experience requires — applied within CY-Market's own single-seller catalogue. Section 3 (Scope of Work) marks each requirement as Pilot Baseline or Expansion so that the phased build-out is unambiguous.

## 1.4 Definitions & Acronyms

| Term | Definition |
| --- | --- |
| Customer | Registered or guest individual browsing or purchasing on the storefront. |
| Order | A confirmed purchase after successful payment. |
| Single-Seller Model | CY-Market sells only its own farm-grown produce; the platform does not host third-party vendors or sellers. |
| Inventory Officer | Staff responsible for stock control and order preparation. |
| Super Admin | Highest-privilege role with full system control. |
| Hubtel | Payment gateway aggregator used for Mobile Money collections and payouts. |
| Fixed Delivery Fee | Single flat rate charged regardless of delivery location within the pilot zone. |
| PWA | Progressive Web App — an installable, app-like experience delivered through the browser. |
| RBAC | Role-Based Access Control — permissions governed by assigned user roles. |
| SKU | Stock Keeping Unit — a unique identifier for a distinct sellable product variant. |
| TOR | Terms of Reference — this document. |

# 2. PROJECT VISION & OBJECTIVES

## 2.1 Vision Statement

To evolve CY-Market from a single-category household-provisions pilot into a trusted, modern online store for CY-Market's own farm-grown produce — one where Ghanaian consumers can discover, compare and buy across CY-Market's growing range of farm produce and foodstuff with the same convenience, visual polish and reliability associated with leading global marketplaces such as AliExpress, while staying rooted in local payment rails (Hubtel Mobile Money), local logistics realities, and SMS-first communication. CY-Market remains, by design, a single-seller platform: the goal is to match AliExpress's discovery and merchandising experience, not its multi-vendor business model.

## 2.2 Strategic Objectives

- Launch and validate a low-risk pilot (household foodstuffs & provisions, Tarkwa zone) before widening scope.

- Build a service-oriented architecture that scales horizontally in both catalogue breadth and transaction volume without a platform rewrite.

- Deliver an AliExpress-calibre storefront experience: rich product discovery, high-quality product detail pages, reviews, promotions, and a frictionless mobile-first checkout.

- Keep payment integrity non-negotiable: no fulfilment begins before payment is confirmed, in every phase.

- Design the data model and admin tooling so the catalogue can grow across additional farm-produce categories and product lines — and scale in volume — without re-architecting the core.

- Maintain full auditability, role-based governance, and management reporting at every phase.

## 2.3 Guiding Design Principle — "AliExpress-Inspired"

"Mimic AliExpress" is interpreted in this TOR as a set of concrete product and technical patterns rather than a literal clone. The system should adopt:

- A dynamic, merchandised homepage — hero banners/carousels, category mega-menu, flash-deal rails with countdown timers, personalised/related product rails.

- Deep catalogue navigation — nested categories, faceted filters (price, brand, rating, attribute), and fast full-text/typo-tolerant search.

- Rich product detail pages — multiple images/zoom, variant selection (grade/weight/pack size), stock and delivery estimates, ratings & reviews, Q&A, "related/also bought" rails.

- Trust and transparency signals — verified ratings, order protection messaging, clear return/refund policy, order tracking timeline.

- Promotions & gamified merchandising — coupons, flash sales, bundle deals, vouchers, loyalty-readiness (flagged as a later phase).

- A modern, mobile-first, installable PWA interface with sub-3-second page loads on moderate bandwidth.

# 3. SCOPE OF WORK

## 3.1 In-Scope — Phase 1 (Pilot Baseline, carried over from the original SRS)

- Public storefront for browsing, search, cart and checkout (responsive web / PWA).

- Single-category-family catalogue: household foodstuffs, provisions and related items.

- Hubtel Mobile Money as the sole payment method; full payment required before fulfilment.

- Fixed, Super-Admin-configurable delivery fee within the Tarkwa pilot coverage zone.

- SMS notifications for every order-lifecycle event.

- Two operational roles: Super Admin (full control) and Inventory Officer (limited admin).

- Core management reporting: sales, inventory, customers, operations.

- Documented fallback handling for payment, stock and delivery edge cases (see Section 11).

## 3.2 In-Scope — Phase 2 (Expansion, AliExpress-style functionality)

- Catalogue expansion across CY-Market's own farm-produce categories (fresh vegetables, fruits, tubers, grains & cereals, herbs & spices, processed/packaged foodstuff), with category-specific attribute sets and product variants (grade, weight, pack size).

- Advanced discovery: faceted search & filters, trending/best-seller rails, personalised recommendations, saved searches.

- Wishlist / favourites, "save for later," and recently-viewed products.

- Ratings, written reviews with photos, and product Q&A.

- Promotions engine: coupon codes, percentage/flat discounts, flash sales with countdown timers, bundle pricing.

- Expanded payments: additional Mobile Money networks and card payments alongside Hubtel.

- Email and push notifications alongside SMS; customer notification preference centre.

- Buyer protection / structured returns & dispute-resolution workflow.

- Multi-currency and multi-language readiness (GHS-first, extensible).

## 3.3 Out-of-Scope

- Multi-vendor marketplace / third-party seller accounts — permanently out of scope. CY-Market sells only its own farm-grown produce; this is a fixed business-model decision, not something deferred to a later phase.

The following remain out of scope for the initial pilot, unless explicitly extended:

- Native mobile apps (responsive web / PWA first; native apps are a Phase 3+ consideration).

- Dynamic or location-based delivery pricing (fixed-fee model holds through Phase 1; zone-based pricing is a Phase 2+ candidate).

- Loyalty programmes or subscriptions (flagged for a later phase once repeat-purchase data exists).

- Cross-border shipping, customs handling and international drop-shipping (explicitly out of scope; distinguishes CY-Market from AliExpress's cross-border model).

- Advanced AI-driven recommendation models (Phase 1–2 use rule-based/behavioural recommendations; ML-based personalisation is a later enhancement).

## 3.4 Phased Rollout Strategy

| Phase | Focus | Key Outcome |
| --- | --- | --- |
| Phase 0 | Discovery, UI/UX design, environment setup | Approved wireframes, architecture sign-off, dev/stage environments live |
| Phase 1 — Pilot | Foodstuffs & provisions, Tarkwa zone, Hubtel + SMS | Pilot live; end-to-end browse → pay → deliver validated |
| Phase 2 — Expansion | Expanded farm-produce catalogue, search & discovery, promotions, reviews | AliExpress-style storefront functionality live |
| Phase 3 — Scale | Native apps, loyalty, ML recommendations, zone-based delivery | Growth features layered onto a proven core |

# 4. STAKEHOLDERS & USER CLASSES

The role set below carries over the two pilot administrative roles and adds the roles required to reach full AliExpress-style scope. New roles are introduced only as their owning phase begins.

| Role | Description | Access Level | Phase |
| --- | --- | --- | --- |
| Public / Guest | Browse catalogue, add to cart, register/login | Storefront only | 1 |
| Registered Customer | Place orders, track status, view history, wishlist, reviews | Customer account | 1 |
| Inventory Officer | Manage stock, prepare orders, update status | Limited admin | 1 |
| Super Admin | Full control: users, products, orders, reports, settings | Full system | 1 |
| Marketing / Content Admin | Manage banners, promotions, coupons, flash sales, editorial content | Content & promotions admin | 2 |
| Customer Support Agent | Handle disputes, returns, order escalations | Support console (scoped) | 2 |
| Delivery / Logistics Partner | Receive dispatch manifests, confirm delivery status via API | Integration-only access | 3 (future) |

# 5. SYSTEM ARCHITECTURE

## 5.1 Architecture Overview

CY-Market is specified as a modular, service-oriented system: a set of well-bounded application services sitting behind a single API gateway, backed by a relational database of record, a cache layer, a search index, an asynchronous message queue, and object storage for media — with all payment and messaging functions delegated to external integrations (Hubtel, SMS gateway). This structure lets the Phase 1 pilot ship as a modular monolith or a small set of services, while giving Phase 2/3 a clean path to split out high-traffic services (catalogue, search) independently, without re-platforming.

Figure 1 — CY-Market high-level system architecture: client, gateway, application services, data & messaging, external integrations, and infrastructure layers.

## 5.2 Component Descriptions

### 1. Client Layer

- Customer Storefront — responsive web application built as a Progressive Web App (installable, offline-tolerant shell, push-capable).

- Admin / Back-Office Dashboard — Super Admin and Inventory Officer console for catalogue, orders, users, settings and reports.

- Native Mobile Apps (future) — optional iOS/Android wrappers once the PWA and API layer are proven.

### 2. API Gateway & Security Layer

- Load Balancer / WAF / SSL-TLS — terminates HTTPS, absorbs basic attack traffic, distributes load across application instances.

- API Gateway (REST or GraphQL) — single entry point for all clients; handles routing, request validation and throttling.

- Authentication & Identity — JWT/OAuth2-based session management with role claims; enforces RBAC at the gateway and service level.

### 3. Application Services Layer

- Catalogue & Category Service — products, categories, attributes, variants, pricing, seasonal availability.

- Cart & Checkout Service — cart state, minimum-order-quantity rules, delivery-fee calculation, order summary.

- Order Management & Lifecycle Service — status machine (Pending Payment → Paid/Confirmed → Processing → Dispatched → Delivered → Completed, with Cancelled branches), audit trail.

- Payment Service — Hubtel integration, webhook handling, idempotency, refund/credit workflow.

- User & Account Service — registration, authentication, profile, address book.

- Notification Service — SMS (Phase 1), email and push (Phase 2), templated messages, delivery-status logging and retry.

- Search & Recommendation Service (Phase 2) — indexed catalogue search, filters, related/trending products.

- Reviews & Ratings Service (Phase 2) — star ratings, written reviews, moderation, Q&A.

- Promotions & Marketing Service (Phase 2) — coupons, flash sales, bundles, banner/CMS content.

- Reporting & Analytics Service — sales, inventory, customer and operations reporting with export.

### 4. Data & Messaging Layer

- Primary Database (MySQL) — system of record for users, catalogue, orders, payments.

- Cache Layer (Redis) — session storage, hot-catalogue caching, rate-limit counters.

- Search Index (Elasticsearch or Meilisearch, Phase 2) — fast, typo-tolerant, faceted product search.

- Message Queue & Job Workers — asynchronous processing for SMS/email dispatch, stock reservation timeouts, report generation, reconciliation jobs.

- Object / Media Storage + CDN — product images, banners, review photos, served through a content delivery network for fast loads on moderate bandwidth.

### 5. External Integrations

- Hubtel — Mobile Money payment initiation, webhook confirmation, refunds (Phase 1 onward).

- SMS Gateway — transactional messages for all defined order events (Phase 1 onward).

- Email / Push Notification Service (Phase 2) — order confirmations, marketing opt-in messages.

- Future Payment Gateways — additional Mobile Money networks and card acquiring (Phase 2+).

- Logistics / Delivery Partner APIs (future) — dispatch manifests and delivery-status webhooks once third-party logistics is introduced.

### 6. Infrastructure & DevOps

- VPS hosting, containerised (Docker) for consistent environments across dev, staging and production.

- CI/CD pipeline for automated build, test and deployment.

- Monitoring, logging and alerting (application performance, error tracking, uptime).

- Backup and disaster-recovery procedures with defined recovery point/time objectives.

## 5.3 Recommended Technology Stack

The stack below is a recommendation consistent with the architecture above; the development team may propose an equivalent stack subject to Super Admin / client approval, provided the architectural boundaries in Section 5.2 are respected.

| Layer | Recommended Technology | Notes |
| --- | --- | --- |
| Frontend / Storefront | Laravel blade + Tailwind CSS, PWA (service workers) | Mobile-first, installable, fast on 3G-equivalent connections |
| Admin Dashboard | Laravel consuming the same API | Shared component library with the storefront |
| Backend API | Laravel (PHP) | Modular monolith at Phase 1; service boundaries pre-drawn for Phase 2 split-out |
| Primary Database | MySQL | ACID-compliant system of record |
| Cache | Redis | Sessions, hot data, rate limiting, stock-reservation locks |
| Search (Phase 2) | Meilisearch or Elasticsearch | Faceted, typo-tolerant catalogue search |
| Queue / Jobs | Redis Queue, or RabbitMQ | SMS/email dispatch, reconciliation, report generation |
| Media Storage | S3-compatible object storage + CDN | Product images, banners, review photos |
| Payments | Hubtel API (Mobile Money) | Webhook-based confirmation, idempotency keys |
| SMS | Local Ghanaian SMS gateway | Delivery reports required |
| Hosting | Hostinger VPS(Docker) | Environment parity dev → staging → production |

## 5.4 Deployment & Hosting Approach

- Three environments minimum: Development, Staging (UAT), Production.

- Containerised services with a documented CI/CD pipeline — every merge to the main branch triggers automated tests before deployment to staging.

- Production release requires Super Admin / client sign-off following successful UAT.

- Automated daily backups of the primary database and media store, with periodic restore drills.

- Blue-green or rolling deployment strategy to keep the storefront available during releases.

# 6. FUNCTIONAL REQUIREMENTS

## 6.1 Product Catalogue & Multi-Category Management

Pilot Baseline — carried over from the original SRS. Each product supports:

- Product name, category, description

- Multiple product images

- Unit of measurement

- Selling price and wholesale price

- Minimum order quantity

- Available quantity

- Seasonal availability

- Production location

- Packaging type

- Weight / size

- Customers browse by category, search, filter, and view product detail pages.

- Stock is decremented only after successful payment and order confirmation.

- Low-stock and out-of-stock states are clearly indicated.

- Seasonal availability can hide or flag products outside season.

Expansion — to reach AliExpress-style catalogue depth, add:

- Nested category trees (category → sub-category → produce type) instead of a flat category list.

- Product variants (e.g., grade, weight, pack size) with independent SKUs, price and stock per variant.

- Batch / harvest traceability: each listing can record production location and harvest/seasonal window, giving customers visible provenance on their own farm-grown produce.

- Rich content fields: bullet-point specifications, size/measurement guides, downloadable spec sheets where relevant.

## 6.2 Search, Filtering & Discovery

- Full-text, typo-tolerant search across product name, description and category.

- Faceted filters: price range, category, grade/quality, rating, availability, attribute-specific filters (e.g., weight, pack size).

- Sort by relevance, price, newest, best-selling, rating.

- Merchandised homepage rails: hero banners/carousel, flash deals with countdown timers, trending products, category spotlights, personalised/related rails.

- "Customers also viewed / also bought" rails on the product detail page.

## 6.3 Shopping Cart & Checkout

Pilot Baseline flow, preserved exactly:

- Select products → Add to cart

- Review / update cart (respect minimum order quantity)

- Proceed to checkout

- Choose / enter delivery location

- Review order summary (items + fixed delivery fee)

- Pay via Hubtel Mobile Money

- On successful payment → Order is created

Expansion additions:

- Save for later / move items between cart and wishlist.

- Coupon / promo-code entry at checkout.

- Guest checkout retained alongside registered-account checkout.

## 6.4 Order Lifecycle Management

Status progression (system-enforced), unchanged from the pilot baseline:

| Status | Trigger / Meaning |
| --- | --- |
| Pending Payment | Order initiated, awaiting Hubtel confirmation |
| Paid / Confirmed | Payment confirmed; order accepted into fulfilment queue |
| Processing | Warehouse / Inventory Officer preparing the order |
| Dispatched | Order handed off for delivery |
| Delivered | Order received by the customer |
| Completed | Order closed (post-delivery window elapsed, no dispute raised) |
| Cancelled | Alternative path available at various stages, with refund/credit handling per Section 11 |

- Delivery processing is initiated only after full payment is confirmed.

- Customers track order status in real time on the website.

- The Inventory Officer updates status as the physical process advances — all fulfilment is handled directly by CY-Market.

## 6.5 Payments

Pilot Baseline: Hubtel Mobile Money only; full payment required before fulfilment. The system must handle:

- Successful payment → create order + send notifications.

- Failed / abandoned payment → cart remains, no order created.

- Payment received but order cannot be fulfilled (e.g., stock issue discovered post-payment) → offer the customer a choice: full refund or credit for next-day delivery (preference stored and applied).

Expansion: additional Mobile Money networks and card payments introduced alongside Hubtel once volume justifies it; the Payment Service abstraction (Section 5.2) is designed from Phase 1 to support multiple gateways without touching the Order Management Service.

## 6.6 Notifications

Pilot Baseline — mandatory SMS triggers:

- New order (to customer and internal)

- Payment received

- Order confirmed

- Order processing

- Order dispatched

- Order delivered

- Order cancelled

Messages are concise, include the order reference, and (where relevant) a tracking link or expected timeframe. Expansion: email and push notifications are added as additional channels alongside SMS, with a customer-facing notification-preference centre.

## 6.7 Reviews, Ratings & Q&A (Phase 2)

- Star rating (1–5) and written review, restricted to verified purchasers.

- Optional photo upload with reviews.

- Moderation queue for flagged/reported reviews.

- Public product Q&A thread, answerable by CY-Market staff or other buyers.

## 6.8 Promotions, Coupons & Flash Sales (Phase 2)

- Percentage or flat-amount coupon codes with usage limits and validity windows.

- Flash-sale scheduling with countdown display and automatic price reversion.

- Bundle / multi-buy pricing rules.

- Homepage banner and category-spotlight content management (CMS-lite) for Marketing/Content Admin.

## 6.9 Wishlist, Favourites & Personalisation (Phase 2)

- Add to wishlist from the product card or product detail page.

- Recently-viewed product history.

- Rule-based "related to your browsing" rails, upgradeable to ML-based personalisation in a later phase.

## 6.10 Role-Based Access Control (RBAC)

- Super Admin — full CRUD on products, categories, users, orders, settings (delivery fee, SMS templates), reports, and system configuration.

- Inventory Officer — view and update orders (status changes), manage stock levels, view inventory reports. No access to user management, pricing changes, or financial settings.

- Marketing/Content Admin (Phase 2) — manage promotions, banners and CMS content; no access to financial settings or order data.

- Customer Support Agent (Phase 2) — view orders and process returns/disputes within defined limits; no catalogue or financial-settings access.

- Customers — own orders and profile only.

## 6.11 Reporting & Management Dashboard

Required reports with daily / weekly / monthly filters and export capability:

- Sales — by period, by product, by category, by location, revenue totals.

- Inventory — current stock levels, low-stock alerts, spoilage/write-offs, stock movement history, inventory valuation.

- Customers — new vs returning, most active, basic lifetime-value indicators.

- Operations — orders pending/processing/dispatched/completed/cancelled, gross and net-of-refunds revenue, fulfilment performance metrics.

## 6.12 Customer Support & Dispute Resolution (Phase 2)

- Structured return/refund request flow tied to the order record.

- Buyer-protection messaging on the product and order pages (clear return window, refund conditions).

- Support-agent console with order history, communication log and resolution actions.

# 7. NON-FUNCTIONAL REQUIREMENTS

| Category | Requirement |
| --- | --- |
| Performance | Page load < 3s on a 3G-equivalent connection; checkout and payment confirmation < 5s under normal load. |
| Security | HTTPS everywhere; secure storage of customer data; PCI-aware handling via Hubtel (no card data stored on CY-Market servers); role-based permissions strictly enforced at API and UI level. |
| Availability | 99% uptime target for the pilot, reviewed upward as the platform scales. |
| Usability | Mobile-first responsive design; clear calls-to-action; simple, localised language. |
| Scalability | Designed to handle pilot volume with headroom for growth; service boundaries pre-drawn for independent scaling of catalogue/search in Phase 2. |
| Auditability | All status changes and payment events logged with timestamps and actor. |
| Maintainability | Modular service boundaries, documented API contracts, automated test coverage on critical flows (checkout, payment, order status). |
| Localisation readiness | GHS currency and English language at launch; data model and UI text externalised to support additional languages/currencies later. |
| Data protection | Customer PII stored securely and access-controlled; retention and deletion policy defined. |

# 8. UI/UX & MODERN DESIGN REQUIREMENTS

## 8.1 Design Philosophy

The storefront should read as a modern, trustworthy online store from the first screen: a dynamic homepage, clear merchandising, fast product discovery, and a checkout that never leaves the customer guessing. Concretely, the design should draw on AliExpress-style conventions while keeping the interface uncluttered and appropriate for moderate-bandwidth mobile use:

- Homepage: rotating hero banner/carousel, category mega-menu, flash-deal rail with countdown timers, trending and "just for you" product rails, footer with trust/contact information.

- Category / listing pages: left-hand or top filter panel (price, brand, rating, attributes), grid product cards with image, price, rating and quick-add-to-cart, infinite scroll or pagination.

- Product detail page: image gallery with zoom, variant selector, price and stock/delivery estimate, add-to-cart and buy-now actions, ratings & reviews section, Q&A, related products.

- Cart & checkout: persistent/sticky cart summary, clear step indicator (Cart → Delivery → Payment → Confirmation), inline validation, single-page checkout where possible.

- Order tracking: visual status timeline matching the lifecycle in Section 6.4.

- Account dashboard: order history, addresses, wishlist, notification preferences.

- Admin dashboard: data-dense but organised — KPI cards, filterable tables, export actions, consistent with the reporting requirements in Section 6.11.

## 8.2 Key Screens to Design

- Homepage

- Category / search results & filters

- Product detail page

- Cart

- Checkout (delivery, payment, confirmation)

- Order tracking / order history

- Customer account (profile, addresses, wishlist)

- Super Admin / Inventory Officer dashboards

## 8.3 Branding & Localisation

- Primary currency: Ghanaian Cedi (GHS); pricing and delivery-fee display formatted accordingly.

- English at launch; UI copy externalised (i18n-ready) to add local languages later without rework.

- Visual identity to be confirmed with the client (logo, colour palette, typography) during Phase 0 design.

# 9. HIGH-LEVEL DATA MODEL (KEY ENTITIES)

The entity list below carries over every pilot-baseline entity and adds the entities required for Phase 2 storefront functionality. Exact schemas (fields, indexes, constraints) are finalised during technical design.

| Entity | Purpose | Phase |
| --- | --- | --- |
| User | Customer, Inventory Officer, Super Admin (and Support Agent in Phase 2) | 1 |
| Product | All listed attributes + category relationship + variants (Phase 2) | 1 |
| Category | Hierarchical category tree | 1 |
| Cart / CartItem | Active shopping cart and its line items | 1 |
| Order | Status, delivery location, fixed fee, timestamps | 1 |
| OrderItem | Line items belonging to an order | 1 |
| Payment | Hubtel reference, amount, status | 1 |
| NotificationLog | Record of SMS/email/push sent, delivery status | 1 |
| StockMovement | Inventory adjustments and audit trail | 1 |
| ReportSnapshot | Optional pre-aggregated data for reporting performance | 1 |
| ProductVariant | SKU-level price/stock for grade, weight, pack size, etc. | 2 |
| Review / Rating | Star rating, review text, photos, moderation status | 2 |
| Wishlist / WishlistItem | Saved products per customer | 2 |
| Coupon / Promotion | Discount rules, validity window, usage limits | 2 |
| Banner / CMSContent | Homepage and category merchandising content | 2 |

# 10. INTEGRATIONS

- Hubtel — Mobile Money payment initiation, callback/webhook for confirmation, refunds. (Phase 1)

- SMS Gateway — transactional messages for the defined order events. (Phase 1)

- Email / Push Notification Service — supplementary customer communication channels. (Phase 2)

- Additional Payment Gateways — further Mobile Money networks and card acquiring. (Phase 2+)

- Logistics / Delivery Partner APIs — dispatch manifests and delivery-status webhooks. (Future)

- Analytics tooling (e.g., web analytics) for storefront behaviour tracking. (Phase 2)

# 11. FALLBACKS, EDGE CASES & ERROR HANDLING

Carried over unchanged from the pilot baseline; these behaviours are mandatory from Phase 1 onward and extend automatically as the catalogue grows in Phase 2.

| Scenario | System Behaviour / Fallback |
| --- | --- |
| Payment successful but stock insufficient (race condition) | Order marked "On Hold." Customer notified via SMS and given a choice: full refund or apply payment to next available delivery (preference recorded). Inventory Officer alerted. |
| Payment gateway timeout / failure | Cart preserved. Customer shown a clear retry option. No order created. |
| Customer abandons checkout after selecting delivery | Cart remains available for a limited, configurable time (e.g., 24–48h). |
| Delivery address outside pilot zone | System prevents checkout or shows a clear message; fixed fee applies only within zone. |
| SMS delivery failure | Retry mechanism (configurable attempts). Failed SMS logged; Super Admin can view undelivered notifications. Critical updates also visible in the customer account. |
| Order cancelled after payment | Automatic refund trigger via Hubtel (or manual process with audit trail). Customer preference for credit vs refund respected where possible. |
| Inventory Officer offline / delayed status update | Customer still sees last known status. Escalation alerts to Super Admin after a configurable time. |
| Duplicate payment / double-click on pay | Idempotency keys with Hubtel prevent duplicate charges. |
| Product becomes unavailable while in cart | At checkout, system re-validates stock and minimum quantities; removes or adjusts unavailable items with clear notification. |
| System downtime during payment | Hubtel webhook + reconciliation job matches payments to orders when the system recovers. |
| High concurrent orders on popular items | Optimistic locking or stock reservation at payment-confirmation time. |

Additional recommended safeguards:

- Soft stock reservation at "Payment Initiated" stage with a short timeout.

- Daily reconciliation report of Hubtel transactions vs. system orders.

- Manual override capability for Super Admin on stuck orders.

# 12. DELIVERABLES

- Signed-off TOR / SRS (this document) as the governing reference.

- UI/UX design prototypes for all key screens listed in Section 8.2, approved by the client before development begins.

- Technical architecture and API design documentation.

- Developed system per phase (Phase 1 pilot, Phase 2 expansion), deployed to a staging environment for UAT.

- Test plans and UAT sign-off reports covering functional, integration and non-functional requirements.

- Production deployment, with rollback plan and post-launch monitoring in place.

- Admin and Inventory Officer user manuals.

- Source code, deployment scripts, and environment documentation, handed over on completion or per the agreed handover schedule.

- Defined warranty / post-launch support period, with severity-based response times.

# 13. PROJECT PHASES, MILESTONES & INDICATIVE TIMELINE

The timeline below is indicative and subject to confirmation once the development approach and team capacity are agreed with the client.

| Phase | Milestone | Indicative Duration |
| --- | --- | --- |
| Phase 0 | Discovery, requirements sign-off, UI/UX design, architecture & environment setup | 3–4 weeks |
| Phase 1 | Pilot build (catalogue, cart/checkout, Hubtel, SMS, RBAC, reporting), UAT, pilot launch | 8–10 weeks |
| Stabilisation | Pilot monitoring, bug-fixing, reconciliation-process validation | 2–4 weeks |
| Phase 2 | Expanded farm-produce catalogue, search & discovery, reviews, promotions, wishlist | 10–14 weeks |
| Phase 3 | Native apps, loyalty, ML recommendations, zone-based delivery (scoped separately) | To be scoped |

# 14. ROLES & RESPONSIBILITIES

| Party | Responsibilities |
| --- | --- |
| Client (CY-Market) | Provide product content and images (Phase 1); timely review/approval of design and UAT sign-off; provide Hubtel and SMS gateway credentials; define the pilot delivery zone and fixed fee; designate Super Admin(s). |
| Development Team (Villex Prime) | System analysis, architecture, design, development, testing, deployment, documentation and agreed post-launch support, per the phase plan in Section 13. |
| Hubtel | Payment processing, webhook reliability, settlement to the client's merchant account. |
| SMS Gateway Provider | Message delivery and delivery-status reporting. |

# 15. ACCEPTANCE CRITERIA / SUCCESS CRITERIA

## 15.1 Pilot (Phase 1) Acceptance

- Complete order flow from browse → paid → delivered works end-to-end.

- All listed SMS notifications are sent reliably.

- Payment is mandatory before fulfilment, and refund/credit preference is honoured.

- Super Admin and Inventory Officer can perform their duties without elevated privileges leaking.

- Core reports (sales, inventory, customers, operations) are accurate and exportable.

- Fixed delivery fee is correctly applied and configurable.

- Documented fallbacks for payment/stock conflicts (Section 11) are implemented and tested.

## 15.2 Expansion (Phase 2) Acceptance

- Expanded catalogue and product variants function correctly across at least two additional farm-produce categories beyond the pilot range (e.g., fruits, grains & cereals).

- Search, filters and recommendation rails return relevant results within acceptable latency.

- Reviews, ratings and Q&A are functional and moderated.

- Coupons and at least one flash-sale campaign run successfully end-to-end.

# 16. ASSUMPTIONS & DEPENDENCIES

- Hubtel Mobile Money integration is available and stable.

- A reliable SMS gateway with delivery reports is available.

- Warehouse and delivery operations exist outside the system (the system only tracks status) at Phase 1; a logistics-partner integration is a future dependency.

- Product images and content are supplied by CY-Market from its own farm operations, refreshed as new harvests and categories are added in Phase 2.

- Delivery locations are within the pilot coverage area (Tarkwa mining communities and surroundings) at Phase 1.

- CY-Market's own production capacity and harvest cycles determine what is available to list; the catalogue's seasonal-availability flag (Section 6.1) is kept current accordingly.

- Client-side decisions on branding and delivery-zone expansion are made in time to avoid blocking the phase plan in Section 13.

# 17. RISK MANAGEMENT

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Hubtel/SMS gateway downtime during peak orders | Medium | High | Webhook + reconciliation job (Section 11); retry logic; status visibility in customer account. |
| Scope creep from Phase 1 into Phase 2 features mid-build | Medium | Medium | Phase gating enforced via Section 3.4; change requests routed through formal sign-off. |
| Seasonal / weather variability affects CY-Market's own produce supply | Medium | Medium | Seasonal-availability flagging (Section 6.1), advance harvest-planning visibility for the Inventory Officer, substitute-product suggestions at checkout when an item sells out. |
| Low-bandwidth users experience poor performance | Medium | Medium | Mobile-first PWA, image optimisation/CDN, performance budget enforced in Section 7. |
| Data-integrity issues between payment and order records | Low | High | Idempotency keys, daily reconciliation report, audit logging on every state change. |

# 18. TERMS & CONDITIONS OF ENGAGEMENT

The clauses below are indicative and to be finalised in a formal contract or statement of work between the client and the development team.

- Intellectual Property — Upon full payment, source code and design assets developed specifically for CY-Market transfer to the client; third-party libraries remain under their own licences.

- Confidentiality — Both parties treat business data, credentials and unpublished designs as confidential during and after the engagement.

- Payment Milestones — Tied to the phase plan in Section 13, with an agreed schedule (e.g., on Phase 0 sign-off, Phase 1 UAT pass, Phase 1 go-live, Phase 2 milestones).

- Change Control — Any request outside the agreed scope in Section 3 is documented, estimated and approved before work begins.

- Warranty — A defined post-launch support window (e.g., 30–90 days) for defect fixes at no additional cost; enhancements are handled as change requests.

- Acceptance — Each phase is accepted in writing against the criteria in Section 15 before the next phase's final payment milestone is invoiced.

# ANNEX A: GLOSSARY OF TERMS

| Term | Meaning |
| --- | --- |
| B2C | Business-to-Consumer |
| CDN | Content Delivery Network |
| CMS | Content Management System |
| CI/CD | Continuous Integration / Continuous Deployment |
| KPI | Key Performance Indicator |
| PWA | Progressive Web App |
| RBAC | Role-Based Access Control |
| SKU | Stock Keeping Unit |
| SLA | Service Level Agreement |
| UAT | User Acceptance Testing |
| WAF | Web Application Firewall |

# ANNEX B: ALIEXPRESS FEATURE MAPPING

A quick-reference mapping of well-known AliExpress features to their equivalent CY-Market requirement and delivery phase, for stakeholder alignment.

| AliExpress-style Feature | CY-Market Equivalent | Phase |
| --- | --- | --- |
| Category mega-menu & homepage banners | Section 8.1 homepage design | 2 |
| Flash deals with countdown timers | Section 6.8 Promotions & Flash Sales | 2 |
| Product variants (grade/weight/pack size) | Section 9 ProductVariant entity | 2 |
| Multi-vendor seller storefronts | Not applicable — CY-Market is a single-seller, farm-direct platform (Section 3.3) | — |
| Star ratings & reviews with photos | Section 6.7 Reviews & Ratings | 2 |
| Wishlist / favourites | Section 6.9 Wishlist | 2 |
| Coupons & vouchers | Section 6.8 Promotions & Coupons | 2 |
| Order protection / buyer guarantee | Section 6.12 Customer Support & Dispute Resolution | 2 |
| Order tracking timeline | Section 6.4 Order Lifecycle (carried from pilot) | 1 |
| Multiple payment methods | Section 6.5 Payments expansion | 2 |
| Farm-to-table produce traceability | Section 6.1 Product Catalogue (production location & harvest window) | 1–2 |
| Cross-border shipping | Explicitly out of scope — Section 3.3 | — |